**/Project/ChangeCounter**

**/**

**TSP(SM) Rollup Plan Summary**

**Plan Summary**

**Overall Metrics**

|  |  |  |
| --- | --- | --- |
| **Summary** | **Plan** | **Actual** |
| Productivity (LOC/Hr) | 0 | 0 |
| Time Estimating Error |  | -33.9% |
| Size Estimating Error |  | #DIV/0! |
| Time | 130:53 | 86:30 |
| CPI (Cost-Performance Index) |  | 1.51 |

**Size**

|  |  |  |
| --- | --- | --- |
|  | **Plan** | **Actual** |
| Text Pages | 0 | 0 |
| Requirements Pages | 0 | 0 |
| HLD Pages | 0 | 0 |
| Detailed Design Lines | 0 | 0 |
| Base LOC | 0 | 0 |
| Deleted LOC | 0 | 0 |
| Modified LOC | 0 | 0 |
| Added LOC | 0 | 0 |
| Reused LOC | 0 | 0 |
| New & Changed LOC | 0 | 0 |
| Total LOC | 0 | 0 |
| New Reused LOC | #VALUE! | #VALUE! |
| Object LOC | #VALUE! | #VALUE! |
| % Reused | #VALUE! | #VALUE! |
| % New Reused | #VALUE! | #VALUE! |

**Time**

|  |  |  |  |
| --- | --- | --- | --- |
| **Time in Phase** | | | |
|  | **Plan** | **Actual** | **Actual %** |
| Management and Miscellaneous | 27:04 | 20:27 | 23.6% |
| Launch and Strategy | 13:04 | 19:45 | 22.8% |
| Planning | 14:56 | 10:19 | 11.9% |
| Requirements | 0:00 | 0:00 | 0% |
| System Test Plan | 3:27 | 2:15 | 2.6% |
| Requirements Review | 14:45 | 14:15 | 16.5% |
| Requirements Inspection | 1:42 | 1:10 | 1.35% |
| High-Level Design | 6:55 | 5:49 | 6.72% |
| Integration Test Plan | 0:58 | 1:00 | 1.16% |
| HLD Review | 0:00 | 0:00 | 0% |
| HLD Inspection | 0:58 | 0:00 | 0% |
| Detailed Design | 11:32 | 5:41 | 6.57% |
| Detailed Design Review | 2:24 | 0:50 | 0.96% |
| Test Development | 2:24 | 2:15 | 2.6% |
| Detailed Design Inspection | 1:55 | 0:00 | 0% |
| Code | 0:00 | 0:00 | 0% |
| Code Review | 0:00 | 0:00 | 0% |
| Code Inspection | 0:00 | 0:00 | 0% |
| Unit Test | 0:00 | 0:00 | 0% |
| Build and Integration Test | 0:00 | 0:00 | 0% |
| System Test | 0:00 | 0:00 | 0% |
| Documentation | 18:29 | 0:06 | 0.12% |
| Acceptance Test | 0:00 | 0:00 | 0% |
| Postmortem | 10:21 | 2:38 | 3.04% |
| Product Life | 0:00 | 0:00 | 0% |
| Total | 130:53 | 86:30 |  |

**Defects Injected**

|  |  |  |  |
| --- | --- | --- | --- |
| **Defects Injected** | | | |
|  | **Plan** | **Actual** | **Actual %** |
| Management and Miscellaneous | 0 | 0 | 0% |
| Launch and Strategy | 0 | 0 | 0% |
| Planning | 0 | 1 | 100% |
| Requirements | 0 | 0 | 0% |
| System Test Plan | 0 | 0 | 0% |
| Requirements Review | 0 | 0 | 0% |
| Requirements Inspection | 0 | 0 | 0% |
| High-Level Design | 1.73 | 0 | 0% |
| Integration Test Plan | 0 | 0 | 0% |
| HLD Review | 0 | 0 | 0% |
| HLD Inspection | 0 | 0 | 0% |
| Detailed Design | 8.65 | 0 | 0% |
| Detailed Design Review | 0 | 0 | 0% |
| Test Development | 0 | 0 | 0% |
| Detailed Design Inspection | 0 | 0 | 0% |
| Code | 0 | 0 | 0% |
| Code Review | 0 | 0 | 0% |
| Code Inspection | 0 | 0 | 0% |
| Unit Test | 0 | 0 | 0% |
| Build and Integration Test | 0 | 0 | 0% |
| System Test | 0 | 0 | 0% |
| Documentation | 0 | 0 | 0% |
| Acceptance Test | 0 | 0 | 0% |
| Postmortem | 0 | 0 | 0% |
| Product Life | 0 | 0 | 0% |
| Total | 10.4 | 1 |  |

**Defects Removed**

|  |  |  |  |
| --- | --- | --- | --- |
| **Defects Removed** | | | |
|  | **Plan** | **Actual** | **Actual %** |
| Management and Miscellaneous | 0 | 0 | 0% |
| Launch and Strategy | 0 | 0 | 0% |
| Planning | 0 | 0 | 0% |
| Requirements | 0 | 0 | 0% |
| System Test Plan | 0 | 0 | 0% |
| Requirements Review | 0 | 0 | 0% |
| Requirements Inspection | 0 | 0 | 0% |
| High-Level Design | 0 | 0 | 0% |
| Integration Test Plan | 0 | 0 | 0% |
| HLD Review | 1.21 | 0 | 0% |
| HLD Inspection | 0.36 | 0 | 0% |
| Detailed Design | 0 | 1 | 100% |
| Detailed Design Review | 6.16 | 0 | 0% |
| Test Development | 0 | 0 | 0% |
| Detailed Design Inspection | 1.85 | 0 | 0% |
| Code | 0 | 0 | 0% |
| Code Review | 0.55 | 0 | 0% |
| Code Inspection | 0.08 | 0 | 0% |
| Unit Test | 0.03 | 0 | 0% |
| Build and Integration Test | 0.0 | 0 | 0% |
| System Test | 0.0 | 0 | 0% |
| Documentation | 0 | 0 | 0% |
| Acceptance Test | 0 | 0 | 0% |
| Postmortem | 0 | 0 | 0% |
| Product Life | 0 | 0 | 0% |
| Total | 10.4 | 1 |  |

*TSP(SM) is a service mark of Carnegie Mellon University.*

*Report generated at 8:41 AM on Apr 2, 2014*